## P2. Feasibility Study

Before starting the requirements work, we looked at feasibility from five angles.

Table 3: Feasibility assessment

| Dimension | Assessment | Verdict |
| --- | --- | --- |
| Technical | Java Swing, JDBC and MySQL are mature, well documented and already part of the course. No new technology is needed. Clash detection reduces to interval-overlap checks on (day, start, end), and seat control to transactional updates. | Feasible |
| Economic | All tools are free or open source (see P4.3), so there are no licence costs. The only cost is team effort of about 462 person-hours. Benefits are less manual work, fewer errors and centralised data. | Feasible |
| Operational | Users are administrators and students with basic computer skills. The desktop application runs on standard Windows machines and follows familiar form-and-table patterns. A user manual and in-app help support adoption. | Feasible |
| Schedule | 462 hours over 14 weeks is about 16.5 hours per member per week. This is achievable with three increments, a prioritised scope (High requirements first) and a 15% reserve. | Feasible with risk (see R5) |
| Legal and ethical | The system stores student personal data. It must follow the university data policy, store passwords only as hashes, restrict access by role and log administrative changes. | Feasible |

Conclusion: the project is feasible within our constraints, so we can move on to requirements analysis.